TEST PLAN

OpenCart E-Commerce Application

Manual Functional Testing

| Application | OpenCart Demo Store |
| --- | --- |
| URL | https://opencart.abstracta.us |
| Version | 1.0 |
| Prepared By | Nimisha Pathak |
| Date | 09 June 2026 |
| Document Type | Manual Testing — Portfolio Project |

1.  Introduction

This test plan defines the scope, approach, and deliverables for manual functional testing of the OpenCart e-commerce demo application. The goal is to validate all core user-facing features and identify defects.

This is a portfolio project built on a publicly available demo application to demonstrate manual QA testing skills.

2.  Scope of Testing

IN SCOPE

- User Registration and Login / Logout

- Forgot Password flow

- Homepage and Navigation

- Product Search and Filtering

- Product Detail Page

- Add to Cart / Update Cart / Remove from Cart

- Coupon Code and Gift Certificate

- Checkout Flow — all 6 steps

- Currency Switcher

- Wish List

- My Account — Edit Profile, Change Password, Address Book, Order History

- Newsletter Subscription

OUT OF SCOPE

- Admin Panel / Backend

- Real Payment Gateway Transactions

- Performance and Load Testing

- Security and Penetration Testing

- Mobile Responsive Testing

3.  Test Objectives

- Verify all functional flows work as expected

- Validate field-level validations and error messages

- Identify UI defects and functional bugs

- Ensure correct navigation and page redirections

- Validate price calculations in cart and checkout

- Verify cart and session behaviour

4.  Test Approach

- Manual black-box functional testing

- Exploratory testing for edge cases

- Equivalence partitioning for input field validation

- Boundary value analysis for quantity and price fields

- End-to-end flow testing for checkout

- Cross-browser testing on Chrome and Firefox

5.  Test Modules and Test Case Count

| # | Module Name | Test Cases | Priority |
| --- | --- | --- | --- |
| 01 | User Registration | 10 | High |
| 02 | User Login and Logout | 8 | High |
| 03 | Forgot Password | 5 | Medium |
| 04 | Homepage and Navigation | 6 | Medium |
| 05 | Product Search | 8 | High |
| 06 | Product Detail Page | 7 | Medium |
| 07 | Shopping Cart | 10 | High |
| 08 | Checkout Flow | 10 | High |
| 09 | Currency Switcher | 4 | Low |
| 10 | Wish List | 5 | Medium |
| 11 | My Account | 7 | Medium |
|  | TOTAL | 80 TCs |  |

6.  Entry and Exit Criteria

ENTRY CRITERIA

- Application is accessible at the given URL

- All modules are available and stable

- Test cases are written and reviewed

- Test data is prepared — email accounts and product selections ready

EXIT CRITERIA

- All 80 planned test cases executed

- All Critical and High severity bugs reported

- No unresolved blocker defects remaining

- Test Summary Report completed

7.  Test Environment

| Parameter | Details |
| --- | --- |
| Browser | Google Chrome (latest), Mozilla Firefox (latest) |
| Operating System | Windows 11 |
| Device | Desktop / Laptop |
| Application URL | https://opencart.abstracta.us |
| Test Data | Freshly created test accounts using temporary email addresses |

8.  Test Deliverables

| Deliverable | Format | Location |
| --- | --- | --- |
| Test Plan | Word / PDF | Test-Plan/ |
| Test Cases | Excel (.xlsx) | Test-Cases/ |
| Bug Report | Excel (.xlsx) | Bug-Reports/ |
| RTM | Excel (.xlsx) | RTM/ |
| Test Summary Report | Word / PDF | Test-Summary-Report/ |
| Bug Screenshots | PNG / JPG | Screenshots/ |

9.  Roles and Responsibilities

| Role | Name | Responsibilities |
| --- | --- | --- |
| QA Engineer | Nimisha Pathak | Test planning, test case writing, test execution, bug reporting, all deliverables |

10.  Risks and Mitigation

| # | Risk | Mitigation |
| --- | --- | --- |
| 1 | Demo app may reset data periodically | Re-create test accounts before each test session |
| 2 | Payment gateway not functional in demo | Checkout testing limited to Step 5 — no real transactions |
| 3 | Application downtime | Testing rescheduled if application is unavailable |