TEST SUMMARY REPORT

OpenCart E-Commerce Web Application

Manual Testing | Functional Testing | Regression Testing

| Project Name | OpenCart E-Commerce Web Application |
| --- | --- |
| Application URL | https://opencart.abstracta.us |
| Prepared By | Nimisha Pathak |
| Date | 09 June 2026 |
| Version | v1.0 |
| Document Type | Test Summary Report |

1. Test Objective

The objective of this testing engagement was to validate the functional correctness, usability, and reliability of the OpenCart e-commerce web application hosted at https://opencart.abstracta.us. Manual testing was performed across all key user-facing modules to ensure the application behaves as per the defined requirements. The testing covered end-to-end user workflows including account registration, authentication, product browsing, cart management, checkout, and account management. The primary goal was to identify functional defects, verify requirement coverage, and provide a quality gate recommendation prior to release.

2. Scope

2.1 Modules Included in Testing

| S. No. | Module Name | Req ID | Test Cases |
| --- | --- | --- | --- |
| 1 | User Registration | REQ-001 | TC_REG_001 – TC_REG_010 |
| 2 | User Login & Logout | REQ-002 | TC_LOG_001 – TC_LOG_008 |
| 3 | Forgot Password | REQ-003 | TC_FGT_001 – TC_FGT_005 |
| 4 | Homepage & Navigation | REQ-004 | TC_HOM_001 – TC_HOM_006 |
| 5 | Product Search | REQ-005 | TC_SRC_001 – TC_SRC_008 |
| 6 | Product Detail Page | REQ-006 | TC_PDP_001 – TC_PDP_007 |
| 7 | Shopping Cart | REQ-007 | TC_CRT_001 – TC_CRT_010 |
| 8 | Checkout Flow | REQ-008 | TC_CHK_001 – TC_CHK_010 |
| 9 | Currency Switcher | REQ-009 | TC_CUR_001 – TC_CUR_004 |
| 10 | Wish List | REQ-010 | TC_WIS_001 – TC_WIS_005 |
| 11 | My Account | REQ-011 | TC_ACC_001 – TC_ACC_007 |

2.2 Modules Excluded from Testing

- Admin Panel / Back-Office Functions

- Payment Gateway Integration (end-to-end real transactions)

- Mobile Application (iOS / Android)

- Performance and Load Testing

- Security / Penetration Testing

- Third-party API integrations beyond the UI layer

3. Test Environment

| Operating System | Windows 11 (64-bit) |
| --- | --- |
| Browser | Google Chrome (Latest Stable) |
| Application Version | OpenCart Demo – https://opencart.abstracta.us |
| Test Management Tool | Microsoft Excel (Manual Test Case Tracker) |
| Bug Tracking Tool | Microsoft Excel (Bug Report Tracker) |
| RTM Tool | Microsoft Excel (Requirements Traceability Matrix) |
| Network | Standard broadband internet connection |
| Testing Type | Manual Functional Testing |

4. Test Execution Summary

| Metric | Value |
| --- | --- |
| Total Test Cases Written | 80 |
| Total Test Cases Executed | 80 |
| Total Passed | 80 |
| Total Failed | 0 |
| Total Not Executed | 0 |
| Pass Percentage | 100.00% |

5. Bug Summary

5.1 Bug Count by Severity

| Severity | Count | Open | Fixed | Closed |
| --- | --- | --- | --- | --- |
| Critical | 0 | 0 | 0 | 0 |
| Major (High) | 1 | 1 | 0 | 0 |
| Minor (Medium) | 1 | 1 | 0 | 0 |
| Low | 0 | 0 | 0 | 0 |
| TOTAL | 2 | 2 | 0 | 0 |

5.2 Bug Details

| Bug ID | Title | Module | Severity | Priority | Status |
| --- | --- | --- | --- | --- | --- |
| BUG-001 | Password fields not cleared after duplicate email error on Register page | User Registration | Major | High | Open |
| BUG-002 | Cart page H1 heading incorrectly shows 'Use Gift Certificate (0.00kg)' | Shopping Cart | Minor | Medium | Open |

6. Module-wise Testing Status

| Module | Total TCs | Passed | Failed | Not Executed | Bugs Linked |
| --- | --- | --- | --- | --- | --- |
| User Registration | 10 | 10 | 0 | 0 | BUG-001 |
| User Login & Logout | 8 | 8 | 0 | 0 | None |
| Forgot Password | 5 | 5 | 0 | 0 | None |
| Homepage & Navigation | 6 | 6 | 0 | 0 | None |
| Product Search | 8 | 8 | 0 | 0 | None |
| Product Detail Page | 7 | 7 | 0 | 0 | None |
| Shopping Cart | 10 | 10 | 0 | 0 | BUG-002 |
| Checkout Flow | 10 | 10 | 0 | 0 | None |
| Currency Switcher | 4 | 4 | 0 | 0 | None |
| Wish List | 5 | 5 | 0 | 0 | None |
| My Account | 7 | 7 | 0 | 0 | None |
| TOTAL | 80 | 80 | 0 | 0 | 2 |

7. RTM Coverage Summary

| Total Requirements Covered | 11 out of 11 (100%) |
| --- | --- |
| Total Test Cases Mapped | 80 |
| Total Bugs Found | 2 |
| Modules With No Bugs | User Login & Logout, Forgot Password, Homepage & Navigation, Product Search, Product Detail Page, Checkout Flow, Currency Switcher, Wish List, My Account |
| Modules With Failed Test Cases | None |
| Requirements Coverage Status | Full Coverage Achieved (100%) |

8. Observations and Recommendations

8.1 Key Observations

- All 80 test cases were executed successfully; 100% pass rate was achieved across all 11 modules.

- 2 bugs were identified — 1 Major (security concern) and 1 Minor (UI defect) — both currently in Open status.

- BUG-001 poses a security risk: password fields are not cleared after a duplicate email validation error on the Registration page, potentially exposing user credentials.

- BUG-002 is a UI-level defect where the Shopping Cart page heading incorrectly renders "Use Gift Certificate (0.00kg)" instead of the expected cart title.

- 11 requirements (REQ-001 through REQ-011) were fully covered with corresponding test cases, achieving 100% requirements traceability.

- No test cases were left unexecuted. All functional areas were fully tested within the defined scope.

8.2 Risks Identified

- BUG-001 (Major / High Priority) — Unresolved security risk. Password persistence after error may lead to credential exposure in shared or public environments.

- BUG-002 (Minor / Medium Priority) — Incorrect page heading may confuse end users and impact usability perception.

- Both open bugs, if left unresolved, may affect user trust and experience in production.

- No regression cycle was performed after bug identification; retesting is recommended once bugs are fixed.

8.3 Final Recommendation

✅  Recommendation: CONDITIONAL PASS

The application demonstrates strong functional stability with a 100% test pass rate across all 80 executed test cases. However, 2 bugs remain in Open status — including BUG-001, which carries a High-priority security concern. It is recommended that both bugs be resolved and a focused regression test be conducted before the application is released to production. Upon successful bug resolution and retesting, the application may be recommended for full PASS.

9. Sign-off

| Prepared By | Nimisha Pathak — QA Engineer |
| --- | --- |
| Reviewed By | N/A |
| Approved By | N/A |
| Report Date | 09 June 2026 |
| Report Version | v1.0 |
| Status | Draft — Pending Bug Resolution & Final Sign-off |